WEEK 1 TASK
PROJECT PLANNING AND REQUIREMENTS ANALYSIS

SmartShop – E-Commerce Management System

# 1. Project Overview

SmartShop is a hypothetical web-based e-commerce management system that allows customers to browse products, manage shopping carts, place orders, and track orders. Administrators can manage products and order status. This project simulates the planning stage of a real software development lifecycle.

# 2. Project Purpose

The purpose is to plan a secure, usable, scalable, and maintainable online shopping platform before implementation begins. The plan defines project scope, goals, requirements, risks, milestones, resources, and quality activities.

# 3. Target Users

Customers – browse products, manage carts, place orders, and view order history.

Store administrators – manage products and orders.

Customer-support staff – review order information and assist customers.

# 4. Project Goals and Objectives

Provide an intuitive product browsing and search experience.

Allow customers to securely register, log in, and manage carts.

Allow customers to place orders and view order status.

Provide administrators with product and order management tools.

Protect customer information with appropriate security controls.

Create a maintainable architecture that supports future features.

Establish clear testing, deployment, and documentation processes.

# 5. Project Scope

In Scope:

Registration and authentication

Product catalog and search

Product details

Shopping cart

Order placement and history

Administrative product and order management

Application logging

Testing and deployment planning

Out of Scope for the initial release:

Native mobile applications

International multi-currency support

Third-party marketplace sellers

Advanced recommendation engines

Advanced machine-learning analytics

# 6. Functional Requirements

FR-01 – High priority: Users can register and log in.

FR-02 – High priority: Users can browse and search products.

FR-03 – High priority: Users can view product details and availability.

FR-04 – High priority: Users can add, update, and remove cart items.

FR-05 – High priority: Users can place orders and receive confirmation.

FR-06 – Medium priority: Users can view order history and status.

FR-07 – High priority: Administrators can manage products.

FR-08 – High priority: Administrators can manage order status.

# 7. Non-Functional Requirements

Performance – common pages should normally respond within about 2 seconds under expected load.

Security – passwords must be securely hashed and protected endpoints must require authorization.

Usability – the interface should be clear, responsive, and easy to navigate.

Availability – the system should provide reliable service during normal operating periods.

Scalability – the architecture should support growth in users and products.

Maintainability – code should follow standards and include documentation and tests.

Privacy – customer information should only be collected and processed when required.

# 8. Proposed Technical Approach

The proposed architecture uses a frontend, backend API layer, and relational database. Authentication and authorization are handled by the backend. Git is used for version control and automated tests support quality assurance.

Frontend: HTML/CSS/JavaScript or a suitable framework.

Backend: Python with FastAPI or Flask.

Database: PostgreSQL.

API testing: Postman.

Testing: pytest.

Version control: Git and GitHub.

Development: Visual Studio Code.

Optional deployment: Docker and cloud hosting.

High-level flow: Customer → Web Interface → Backend API → Business Logic → PostgreSQL Database

Administrative flow: Administrator → Admin Interface → Backend API → Product and Order Management

# 9. Risk Assessment and Mitigation

R-01 – Changing requirements

Probability: Medium

Impact: High

Mitigation: Use approved requirements and change requests.

R-02 – Security vulnerabilities

Probability: Medium

Impact: High

Mitigation: Use authentication, authorization, validation, and security testing.

R-03 – Schedule delays

Probability: Medium

Impact: Medium

Mitigation: Track milestones weekly and prioritize critical work.

R-04 – Data loss

Probability: Low

Impact: High

Mitigation: Use backups and recovery procedures.

R-05 – Insufficient testing

Probability: Medium

Impact: High

Mitigation: Plan unit, integration, and acceptance testing early.

# 10. Timeline and Milestones

Requirements and planning – 35 hours – Approved requirements and project plan

UI and architecture design – 45 hours – Wireframes and technical design

Authentication – 35 hours – Registration and login module

Product catalog – 45 hours – Browsing and search module

Cart and checkout – 55 hours – Cart and order workflow

Administration – 40 hours – Admin product and order management

Testing and security – 45 hours – Test results and defect fixes

Deployment and documentation – 25 hours – Deployment package and final documentation

The milestone plan represents approximately 325 hours of implementation effort. The Week 1 planning assignment itself is estimated at 30–35 hours of focused work.

# 11. Resource Planning

Project Manager / Business Analyst – 45 hours: requirements, planning, coordination.

Backend Developer – 100 hours: APIs, business logic, database integration.

Frontend Developer – 85 hours: user interface and client-side functionality.

UI/UX Designer – 35 hours: wireframes and usability design.

QA Engineer – 55 hours: testing and defect reporting.

DevOps / Cloud Support – 25 hours: deployment and environment setup.

# 12. Skills and Tools

Requirements analysis

Python and backend development

Frontend development

SQL and database design

REST API development

Software testing

Git and GitHub

Application security

Deployment and environment management

# 13. Project Deliverables

Project overview and scope

Functional requirements

Non-functional requirements

Risk register and mitigation plan

Timeline and milestones

Resource plan

High-level architecture

Testing and quality plan

Deployment and documentation plan

# 14. Quality and Testing Strategy

Testing will be planned throughout development. Unit tests will verify individual functions, integration tests will verify interactions between components, and user acceptance testing will confirm that requirements are met. Security testing will cover authentication, authorization, input validation, and common application security risks.

# 15. Change Management

Any proposed requirement change should be documented with its reason, expected benefit, affected requirements, estimated effort, risks, and schedule impact. Changes should be reviewed before entering the active development scope.

# 16. Success Criteria

All high-priority requirements are clearly specified.

Milestones have measurable deliverables.

Major risks have mitigation strategies.

Required skills and resources are identified.

Testing and quality activities are defined.

The plan is understandable to technical and non-technical stakeholders.

# 17. Conclusion

The SmartShop project plan demonstrates how the early stage of software development can be organized before implementation. Defining scope, requirements, risks, milestones, resources, architecture, and quality activities provides a structured foundation for controlled project execution.

# Appendix – Python Project Planning Code

from dataclasses import dataclass

@dataclass
class Requirement:
    id: str
    description: str
    priority: str

@dataclass
class Risk:
    id: str
    description: str
    probability: str
    impact: str
    mitigation: str

requirements = [
    Requirement("FR-01", "Users can register and log in.", "High"),
    Requirement("FR-02", "Users can browse and search products.", "High"),
    Requirement("FR-03", "Users can view product details and availability.", "High"),
    Requirement("FR-04", "Users can add, update, and remove cart items.", "High"),
    Requirement("FR-05", "Users can place orders and receive confirmation.", "High"),
    Requirement("FR-06", "Users can view order history and status.", "Medium"),
    Requirement("FR-07", "Administrators can manage products.", "High"),
    Requirement("FR-08", "Administrators can manage order status.", "High"),
]

risks = [
    Risk("R-01", "Changing requirements", "Medium", "High", "Use approved requirements and change requests."),
    Risk("R-02", "Security vulnerabilities", "Medium", "High", "Use authentication, authorization, validation, and security testing."),
    Risk("R-03", "Schedule delays", "Medium", "Medium", "Track milestones weekly and prioritize critical work."),
    Risk("R-04", "Data loss", "Low", "High", "Use backups and recovery procedures."),
    Risk("R-05", "Insufficient testing", "Medium", "High", "Plan unit, integration, and acceptance testing early."),
]

milestones = [
    ("Requirements and planning", 35, "Approved requirements and project plan"),
    ("UI and architecture design", 45, "Wireframes and technical design"),
    ("Authentication", 35, "Registration and login module"),
    ("Product catalog", 45, "Browsing and search module"),
    ("Cart and checkout", 55, "Cart and order workflow"),
    ("Administration", 40, "Admin product and order management"),
    ("Testing and security", 45, "Test results and defect fixes"),
    ("Deployment and documentation", 25, "Deployment package and final documentation"),
]

def main():
    print("SMARTSHOP PROJECT PLANNING")
    print("\nFunctional Requirements:")
    for r in requirements:
        print(f"{r.id} | {r.priority} | {r.description}")

    print("\nRisks:")
    for r in risks:
        print(f"{r.id} | {r.probability} probability | {r.impact} impact")
        print("Mitigation:", r.mitigation)

    print("\nMilestones:")
    total = 0
    for name, hours, deliverable in milestones:
        total += hours
        print(f"{name}: {hours} hours -> {deliverable}")
    print(f"Total planned milestone effort: {total} hours")

if __name__ == "__main__":
    main()